September 2002

Usability Test Plan: Phase 1 of gnocdc.org

### Questions to be answered with Usability Testing

Basic questions

- Do pages download quickly enough? (See SystemTest.doc)

- Do pages display well? (size, color, layout) See SystemTest.doc)

- Do pages print OK on office printers? See SystemTest.doc)

## Layout

- Should data links be on the left-hand side on nhood pages? (See tasks 1,2,3,4,5,6,7,8 in SampleTasks.doc for details of tasks)

- Is the definition link sufficiently visible? (task 3)

- Is the Excel Spreadsheet link visible? (what happens when you click on it?) (SystemTest.doc, task 7)

- Can users find parish level data? (6,7,8)

- Can users find what census tracts make up a neighborhood? (2)

- Do neighborhoods at bottom of district map get overlooked? (2)

- Do users go to the archives to find articles? (9)

- Do users easily compare across rows to see geography? (4,8)

Instructional design

- Do users read/understand the data interruptions? (5)

- Do the map pages help users understand Census geography vs zip codes? (2)

Information architecture

- Is the data organized in a predictable manner for the users? (1,2,3,4,6,7,8)

- Are the link/category names sufficiently descriptive? (1,2,3,4,5,6,7,8,9)

- What do users do when they don’t find the data they’re looking for? (search engine, other web site, article, other geography, quit?) (3,6)

- How do users handle neighborhoods “on the edge” of districts? (e.g., is geographic error-recovery working?) (2)

- Are the 13 areas sufficient for finding neighborhoods? (1,2,3,4,5,6)

- Do users go to the case study and what data do funders want to see to write a needs assessment? (10,general)

- Are data in predictable categories (e.g., voting in community participation) (1,2,3,4,5,6,7,8)

For each task, determine the following:

- time a task requires (server stats)

- error rate (observation of user)

- users' subjective satisfaction (survey after each task)

Other things to test:

- Excel spreadsheets (for funder & collaborative users) (7)

- Search  engine usefulness (general)

- Can people find the site? (first task)

Participants

Observe 3-5 people in their office environment. (Note: stopped at 4 because we had sufficient information for next design)

Titles for such people might be:

- Grantwriters/Development directors

- Nonprofit consultants

- Assistants to grantwriters/development directors

- Executive directors

- Other people? _________________

Characteristics of these people:

- All people will write or assist with writing grant proposals in the GNO area.

- From both large and small nonprofits.

- In different stages of organizational development.

- Mix of nonprofits that serve neighborhoods and parish-wide clients.

- From diverse types of nonprofits (e.g., health clinic, childcare, counseling)

- Outside Orleans Parish

Schedule and Locations

Testing to begin week of August 19, 2002 and will continue for 2.5 weeks, if scheduling permits.

Spend 1-2 hours at each test site. Sites chosen to optimize the diversity of user characteristics, balanced with reasonable availability constraints.

# Recruiting

- Allison hand-picked potential testers whom she had met in BCM workshops.

- Participants were offered their choice of $150.00 gift certificates for their organization to Office Max, Office Depot, Amazon.com, or Kinko’s. (all chose Office Depot)

- We decided on $150.00 because we were offering the money to the organization not the individual, since we were using org time and resources to conduct the test.

- Individuals had to get permission from their supervisor, if applicable, to participate.

- See PhoneScreen.doc for more details.

Activities and techniques to be used during the site visit

- System assessment and printing test

  - Findings recorded and printouts of sample pages gathered

- Question-based tasks printed on index cards

  - Notes taken by tester

  - Server logs captured with temporary cookie (resulting in a list of all pages visited and in what order)

- Debrief at end of session

  - Notes taken

Checklist for test day

- Pre-survey with address and directions to office

- MapQuest printout of office

- Test cards (wrapped in rubber band)

- Gnocdc.org cards (wrapped in rubber band)

- 2 clipboards

- 2 copies of test

- 2 pens

- 1 copy of setup

- 1 copy of script

- 2 copies of release form (one for user if they want it)

- 1 copy of questionnaire

- gift certificate

Testing Configuration

- Two team members (one interviewer AP and one notetaker DW)

- AP sat closer to the user. DW sat further away.

Test Protocol

Test takes ~ 2 hours start to finish

- Call day before to remind.

- Arrive 10 minutes early.

- Greet user. Set expectations.

- DW conducts system assessment and sets login while AP runs through pre-test script (see attached script) and has user sign release form (attached) and fill out questionnaire (attached also).

- AP begins with first card. DW (and AP) take notes. AP prompts user as necessary. (see notetaking pages attached)

- AP ends with user free-form exploring, casual debrief.

- Give user gift certificate and gnocdc.org cards. Thank them for participating.

- Followup with thank you letter and summary of changes made as result of testing.